## Slide 1
Cursor / Agentic Coding
on the Semantic Email Migration
Benefits, challenges, lessons learned — in 15 minutes
Kiran Bachu · May 2026
Notes: 15-min talk. Three buckets: what worked, what broke, what I'd change. I'm anchoring everything to one project — semantic email migration, Feb-May 2026 — so the evidence is concrete, not abstract.

## Slide 2
Project at a glance
Feb 12 → May 18, 2026 · one engineer · one Cursor agent
20+
PRs (3 repos)
~30
alert kinds migrated
164
worklog entries
6,680
lines: skills + rules
11.5k
LOC in PR #70801
6,975
lines: validation harness
nutella (9 + 6 PRs)
• #69502/#69507/#69595 templates → builders → integration
• #69976/#70041/#70323 rules data model + seeding
• #70320 NotificationEngine (rules-first routing)
• #70329 Phase 3 REST API
• #70903 validation tooling
• #70801 batch-1 fixes (OPEN, 54 files)
magma (3 PRs)
• #8469 Mailworker pre-rendered HTML
• #8831 Notification-rules admin UI
• #8894 Admin pagination (OPEN)
launchdarkly-flags (#328)
• unified_notification_system
• semantic_email_enabled_categories
• semantic_email_category_overrides
• Three-flag composition for PM-batch rollout
ai-plugins (6,680 lines)
• 7 SKILL.md files
• 11 .mdc rule files
• Largest: migrate-semantic-email-body-copy
• (2,827 lines)
• Cross-referenced + symlink-activated
Two parallel tracks: the feature (semantic email) + the meta-feature (skills / rules / tooling). Both upgraded simultaneously.
Today: 17 commits on the open PR · 153 i18n keys regenerated · 20+ tooling iterations · one 357-line post-mortem
Notes: Stop on this slide for ~90 seconds. Numbers matter for credibility. Highlight: the 6,680 lines of skill bundle is the most underrated artifact — not in any single PR but the thing that makes the next migration faster.

## Slide 3
Benefit 1 — Tooling-as-feedback-loop
compare_email_previews.py wasn't designed up-front — it grew rule-by-rule
• 20+ documented iterations of one validation tool, in the worklog.
• 13 entries on May 8 alone (snapshots, success-rate metrics, --reason-type, …)
• Each PM-review session → new [RULE:*] check → retroactively caught bugs in other kinds → more PM feedback.
• Final tool: 6,975 lines of Python parity + rubric + snapshot + SMTP/mailpit + --rule-category.
Why this is the unlock
• Human teams usually build the validation tool AFTER the feature ships.
• Agentic velocity makes it cheap to build the tool DURING the feature.
• So the tool gets to shape the feature.
• No reviewer can eyeball ~30 kinds × N variations side-by-side.
• Without the harness, the kind-by-kind work isn't feasible.
The validation tool is the multiplier. The migration code is the payload.
Notes: ~90 seconds on this slide. Lead with the story: every time PM flagged a new pattern, the agent added a [RULE:*] check to the validation harness. By the end, the harness was catching bugs across kinds that hadn't been reviewed yet.

## Slide 4
Benefit 2 — Codified knowledge + the cascade pattern
Skill bundle outlives the project. One bug on May 13 spawned the whole prevention apparatus.
Artifact | Lines
migrate-semantic-email-body-copy | 2,827
migrate-notification-kind | 362
analyze-compare-report | 349
4 other SKILL.md files | 587
11 .mdc rule files | ~2,350
Total | 6,680
Migration code = 30 kinds. Capability to keep migrating = here.
The May 13 cascade — 11 worklog entries in one day
• 1. Pattern E lambda dispatch silently broken by Padrino autoloader
• 2. Fix: move dispatch lambda → method body
• 3. Update skill with the gotcha + diagnostic
• 4. Comment sweep: −3,348 net lines
• 5. Purge opaque taxonomy from code
• 6. Migrate gate to 3 LD flags
• 7. Add category gate + noise reduction in compare report
• 8. Regenerate 153 i18n keys via iidgen
• 9. Author effective-cursor-rules user rule
• 10. Create learn-session-fixes skill
• 11. Publish 357-line post-mortem
An agentic session ends at: bug fix → prevention rule → audit → skill update → post-mortem. Same day.
Notes: ~2 minutes here. This is the centerpiece slide. The cascade pattern is the most important thing the audience will take away. Human teams write the post-mortem weeks later, if at all. Agentic workflow produces the prevention apparatus in the same session as the bug.

## Slide 5
Challenge 1 — Wrong premise + over-fix instinct
Agent's first answer is often the expensive one. Human's correction is one sentence.
Wrong premise: KIND_CATEGORY
• Agent: 'in-memory registry map is the source of truth.'
• User: 'Category lives on NotificationRule.'
• Cost: substantial mid-PR refactor across commands, preview, README, specs.
• Lesson: pre-load institutional context at kickoff.
Discoverability: the iidgen incident
• A correct rule existed. Agent never read it.
• 150 hand-crafted descriptive keys shipped on PR.
• Runtime parser rejected 22 length-violators.
• Agent's first fix: PAD them (preserve hand-crafting).
• User: 'did you use ./iidgen?' → 149 keys regenerated.
• Cause: stale globs + buried mandate + invisible repo-local skill.
Over-fix: production gating diagnostic
• Agent proposed a 'decision struct' with frozen schema + richer telemetry.
• User: 'just call SemanticEmailCommands.enabled?'
• Production telemetry already covers it.
• Net: delete the helper instead of building one.
• Lesson: subtractive engineering is the human's contribution.
What the human adds is permission-to-be-cheaper.
Notes: ~2 minutes. Three cases, ~40 seconds each. The pattern: agent's first answer is to BUILD. Reviewer's contribution is often to DELETE. Best engineering instincts are subtractive; current-gen agents are additive by default.

## Slide 6
Challenge 2 — The taxes nobody warned you about
Costs that scale with agentic velocity
PR sprawl tax
PR #70801 = 54 files, +11.5k. Hard for reviewers even with a great description.
Narrative-keeping tax
20+ PRs across 3 repos; no single artifact tells the story. Worklog is the only continuous narrative.
Comment-verbosity tax
First sweep removed 3,348 net lines. Second sweep removed opaque taxonomy. New rule had to be written.
Scope-creep tax
Agent enriched two production controllers without scoping discussion. Had to be reverted (commit 8ce57876d).
PR-description tax
#70801 description was ~2,500 words before I trimmed it. Every PR description is now agent output that needs editing.
Production downstream tax
Email volume changes triggered email_tracking_details_v1 timeouts (PR #71197). Ops sizing can lag feature velocity.
Notes: ~90 seconds. Move quickly through these — six labels, one body line each. Goal: get the audience nodding ('oh, we have that problem too'). Don't deep-dive.

## Slide 7
Lessons learned — 5 process changes for next time
1. Pre-load institutional context at kickoff.
Single sentence: 'X is the canonical source, not Y.' Saves the KIND_CATEGORY-style refactor.
2. Set scope boundaries up front.
Which files / which paths are out of scope. Saves the apollo.rb revert cycle.
3. Codify discipline rules BEFORE the project, not after.
concise-code-comments + effective-cursor-rules + iidgen pre-commit hook — all reactively built. Should be inputs, not outputs.
4. Use split-to-prs skill earlier.
Target ≤500 LOC per PR for reviewer sanity. Chained 5×, beats one 54-file PR.
5. Spec-drift pass after every production-code commit.
Agent self-prompt: 'find dependent specs, update them in the SAME commit.' Avoids the stale-spec follow-ups.
Common pattern: invest in process discipline BEFORE velocity ramps, not after.
Notes: ~2 minutes. Hit each one quickly. The closing line is the real takeaway: agentic velocity magnifies whatever process state you start with — good or bad.

## Slide 8
The net assessment
Where agentic coding actually shines
• Tooling-rich migrations where the work is breadth-driven and patterns are codifiable.
• Projects where the durable artifact is the skill bundle, not the diff.
• Cross-repo / cross-tool coordination at agent-speed.
Where the human still matters most
• Setting the premise. Scoping the scope. Asking the deletion question.
• Permission to be cheaper.
Q & A
Notes: Close: the asymmetry. Agent does breadth at speed. Human does premise-setting and subtraction. Neither alone is enough. Leave 4-5 minutes for Q&A.