## Slide 1
Cursor / Agentic Coding
on the Semantic Email Migration
What worked, what broke, what I'd do differently
Kiran Bachu · May 2026
Notes: 30-45 minute talk reflecting on ~4 months of agent-assisted work across nutella, magma, ai-plugins, and launchdarkly-flags. Anchored in concrete artifacts: PR #70801, the skill bundle, and the cursor-worklog repo.

## Slide 2
What this talk is
Concrete, evidence-based, no AI-hype slides
• A real project, not a demo. Feb–May 2026, multi-repo, in production.
• Specific numbers, not feelings. Pulled from the worklog, GitHub, and the actual codebase.
• Both sides honestly. Benefits and challenges. Some patterns are repeatable; some are taxes you pay.
• Three exhibits I'll keep coming back to: PR #70801 · the skill bundle (ai-plugins) · the May 13 cascade story.
Notes: Set expectation: this is not a sales pitch. I'm presenting a single project at depth so the audience can decide where these patterns apply to them.

## Slide 3
Project shape
Feb 12 → May 18, 2026 · 4 repos · the agentic footprint of one engineer
20+
PRs across 3 repos (nutella + magma + LD-flags)
~30
alert kinds migrated (legacy Velocity → MJML semantic)
164
worklog entries (~10/wk during peak)
6,680
lines of skills + rules (ai-plugins bundle)
11.5k
LOC added in PR #70801 (54 files, batch-1 of fixes)
6,975
lines: compare_email_previews.py (validation harness)
Two parallel tracks: the feature (semantic email) and the meta-feature (skills/rules/tooling). Both upgraded simultaneously.
Notes: Numbers matter for credibility. The 6,680 lines of skill bundle is the most underrated artifact — it's not in any single PR but it's the thing that makes the next migration faster.

## Slide 4
What lives where
Cross-repo coordination at agent-speed
nutella · 9 semantic-email + 6 rules-infra PRs
• #69502 / #69507 / #69595 legacy templates → MJML builders → integration layer • #69976 / #70041 / #70323 data model + seeding (382 rules) • #70320 NotificationEngine with rules-first routing • #70329 Phase 3 REST API (operator-only, 9 endpoints) • #70903 validation tooling (compare_email_previews.py) • #70801 Batch-1 text/styling fixes (54 files, OPEN)
magma · 3 PRs
• #8469 Mailworker pre-rendered HTML support (Feb) • #8831 Notification-rules entities view + admin UI • #8894 Admin pagination follow-up (OPEN)
launchdarkly-flags · 1 PR (#328, MERGED)
• unified_notification_system (rollout) • semantic_email_enabled_categories (allowlist) • semantic_email_category_overrides (per-user / per-domain)
ai-plugins · 1 branch · 6,680 lines
• 7 SKILLs (migrate-semantic-email-body-copy: 2,827 lines) • 11 .mdc rules (content, builders, safety, previews…) • Cross-referenced front matter + symlink activation
Notes: Point: a human-only project this size spends meaningful effort on cross-team scheduling. The agent kept data shape contracts consistent across all four repos without that overhead.

## Slide 5
Benefits
Where agentic coding actually shifted what was possible

## Slide 6
Benefit 1 — Tooling-as-feedback-loop
compare_email_previews.py wasn't designed, it grew rule-by-rule
• 20+ documented iterations of one validation tool in the worklog. 13 entries on May 8 alone.
• Each PM-review session produced a new [RULE:*] check which retroactively caught bugs in other kinds, producing more PM feedback.
• Final tool: 6,975 lines of Python with parity + rubric + snapshot + SMTP/mailpit + per-rule-category filtering.
• Without this harness, the 30-kind kind-by-kind work in PR #70801 wouldn't be feasible. No reviewer (or PM) can eyeball ~30 kinds × N variations × legacy/semantic side-by-side.
The validation tool is the multiplier. The migration code is the payload.
Notes: This is THE biggest unlock. Most engineering teams build the tool after the feature ships. Agentic velocity makes it cheap to build the tool DURING the feature, so the tool gets to shape the feature. That's a different kind of project.

## Slide 7
Benefit 2 — Codified knowledge survives the project
The skill bundle is the highest-leverage artifact
Skill / Rule | Lines | Purpose
migrate-semantic-email-body-copy | 2,827 | Pattern catalog (A–J) for PM-review copy fixes
migrate-notification-kind | 362 | Legacy → semantic migration workflow
analyze-compare-report | 349 | Interpret compare_email_previews.py output
add-notification-kind | 154 | Add a NEW notification kind from scratch
debug-email-rendering | 149 | Troubleshoot fallbacks, missing builders, preview errors
semantic-email-review | 147 | PR review checklist
email-migration-validation | 137 | Run validation tests
11 .mdc rules | ~2,350 | Content, builders, safety, previews, entity parity, …
The migration code lives in 30 kinds. The capability to keep migrating lives here.
Notes: Reframe: stop measuring agentic value by 'lines of code shipped'. Measure it by 'how much less effort will the NEXT similar project take?' The skill bundle is the durable answer.

## Slide 8
Benefit 3 — The cascade pattern
May 13: one bug, 11 worklog entries, infrastructure-level prevention
1
Bug discovered
Pattern E lambda dispatch silently broken by Padrino autoloader
2
Bug fixed
Move dispatch from registration lambda → method body
3
Skill updated
Document the gotcha with diagnostic 'if G works but E doesn't…'
4
Comment sweep
concise-code-comments rule applied; –3,348 net lines
5
Taxonomy purged
[RULE:foo] and Pattern A/B/C/D names stripped from code
6
LD migration
Three new flags replace mjml_email_templates + DC kill-switch
7
Category-gating
Third gate layer; noise reduction in compare report
8
iidgen sweep
153 keys regenerated (22 length-violators + 130 descriptive + 1 collision)
9
effective-cursor-rules
User-level rule + 4 root-cause taxonomy + audit scripts
10
learn-session-fixes
New skill: auto-fires on user acceptance, persists patterns
11
Post-mortem
docs/effective-cursor-rules-and-skills.md · 357 lines
What an agentic session looks like: fix → prevent → audit → publish, all in the same day.
Notes: Most engineering teams write the post-mortem weeks later, if at all. The agentic workflow naturally produces the prevention apparatus in the same session as the bug — because once the diagnosis is fresh, the cost of writing the rule + audit + post-mortem is low.

## Slide 9
Benefit 4 — Refactor courage & cross-tool integration
Coordinated changes a single human would split across PRs
• Category-gate rewire (KIND_CATEGORY → NotificationRule.category) touched commands, preview, 3 LD flags, README docs, 2 spec files in one commit.
• Validator change (items can carry html_content without primary_identifier) affected validator + 5 builders + mocks + renderer spec in one coordinated commit.
• 153 i18n keys regenerated via iidgen with collision verification pure mechanical drudgery a human would skip / postpone.
• 3,348 net comment lines pruned in one commit without losing 'why' anchors — hard to do manually.
• Cross-tool flow without context-switch tax: Jira ticket linkage · GitHub PR rewrites · NewRelic instrumentation · LD flag wiring · worklog auto-updates.
Notes: A human engineer would naturally split these into 4 PRs because the cognitive load of tracking all surfaces is high. The agent holds context across all of them simultaneously.

## Slide 10
Challenges
The taxes you pay for agentic velocity

## Slide 11
Challenge 1 — Missing institutional context
Agent assumes a premise; only the human can correct it
• Agent: 'KIND_CATEGORY (in-memory registry map) is the source of truth.'
• Human (push-back): 'Category lives on the NotificationRule. KIND_CATEGORY is for the preview page.'
• Required a substantial refactor the agent would not have arrived at alone.
Lesson
• Agentic work compounds well WITHIN a model. The model needs the right premises to start.
• Pre-load institutional context explicitly at kickoff: 'X is the canonical source, not Y.'
• Reviewer's most valuable contribution is often a single sentence that flips a wrong premise.
Notes: This was the most expensive single mistake of the project. The fix was conceptually simple but cascaded across multiple files. Cheap if caught at premise-set time; expensive after the agent has built around the wrong assumption.

## Slide 12
Challenge 2 — The iidgen incident
A correct rule existed. The agent never read it. 150 hand-crafted keys shipped.
• Stale globs: rule's auto-attach paths pointed at directories renamed months earlier.
• Repo-local skills invisible: nutella/.cursor/skills/* not surfaced in <available_skills>.
• Passive cross-references: 'see semantic-email-content.mdc' didn't make the agent read it.
• Buried mandate: iidgen requirement was Part 2 of a 4-part 230-line rule.
“When the runtime parser rejected aSbCt01 (length 7), the agent's first fix was to PAD
the key to aSbCt001 — preserving the hand-crafted descriptive naming. Only when the user asked
‘did you generate the key as mentioned in rules?’ did the agent admit it had not.”
— from docs/effective-cursor-rules-and-skills.md
Notes: Discoverability is the single biggest underestimated failure mode. A rule that doesn't fire is worse than no rule because it creates false confidence ('we have a rule for that'). Commit-time enforcement (pre-commit hook, RuboCop cop) is the real safety net — rules are advisory.

## Slide 13
Challenge 3 — Bug patterns agent-velocity surfaces
Bugs that only appear when you ship 30 kinds in 9 days
Padrino autoloader doesn't re-execute top-level blocks
Pattern E (method-body) reloads; Pattern E (lambda-body inside each block) silently doesn't.
Impact: Hours of 'fix isn't taking effect' debugging.
Ruby extend mixes methods, not constants
share_builder.rb's unqualified THUMBNAIL_WIDTH raised NameError only when non-nil URL passed.
Impact: Preview ran 'fine' for weeks — nil short-circuit hid the bug.
AlertPresenter#data_value_to_output silent-drop on nil id
Mock dicts with {title, url} but no {type, id} produce {} — entity gone, no test failure.
Impact: Only diagnostic was an EventLogger.error in server.out.
Production data-shape asymmetry (lesson_progress_reset)
:item / :assigned_item REVERSED only for this kind. Legacy interpolated by key; semantic reads positionally.
Impact: Production semantic emails for this kind shipped wrong title since first migration.
Subagents inherit stale rules
7 fragmented worklog commits pushed by subagents that bypassed the new AskQuestion gate.
Impact: Even agent-of-agent has rule-propagation problems.
Notes: These aren't generic Ruby bugs — they're agentic-velocity bugs. They emerged because the agent moved fast through many kinds, and only a SYSTEMATIC validation harness (compare_email_previews.py) made them detectable. Without that tool, several would still be shipping wrong today.

## Slide 14
Challenge 4 — The over-fix instinct
Agent's first fix is often the expensive one
Agent's first instinct
What the human asked
iidgen incident
• Pad aSbCt01 → aSbCt001 to clear length check.
• Preserves hand-crafted descriptive naming.
• Rule still violated. Doubles down.
What the human asked
• 'Did you generate the key as mentioned in rules?'
• Triggers regeneration of all 149 keys via iidgen.
• Single sentence. Cheap. Correct.
LD admin REST vs SDK conflation
• Built new get_launchdarkly_flag_details tool.
• Admin token, more permissions, more attack surface.
• Implies the SDK can't answer 'why?' questions.
What the human asked
• 'Why can't Path B take Path A's approach?'
• Surfaces that LDClient#variation_detail already gives EvaluationReason.
• Cheaper SDK path is the new default.
Production gating diagnostic
• Earlier today: agent proposed a 'decision struct'.
• New method, frozen struct, richer telemetry surface.
What the human asked
• 'Just call SemanticEmailCommands.enabled?'
• One line. NewRelic already has the telemetry.
• Delete the diagnostic helper entirely.
What the human adds is permission-to-be-cheaper.
Notes: Pattern: agent's first instinct is to BUILD. The reviewer's contribution is often to DELETE. Best engineering instincts are usually subtractive; current-gen agents are additive by default.

## Slide 15
Challenge 5 — The taxes nobody warned you about
Costs that scale with agentic velocity
Narrative-keeping tax
20+ PRs, 3 repos, 6,680 LOC skills — no single artifact tells the project story. The worklog is the only continuous narrative. With agent velocity, project narrative becomes a separate explicit deliverable.
PR-description tax
PR #70801 description was ~2,500 words before I trimmed it. Reviewer effort on PR-description reading is now non-trivial. Every PR description is itself agent output that needs editing.
Skill-bundle review tax
6,680 lines of skills + rules has the same review-quality problem as code. Who reviewed it? What guarantees the patterns aren't 'whatever the agent did the first few times'?
Scope-creep tax
Agent enriched two production controllers (apollo.rb, learning/assessments.rb) without scoping discussion. Had to be REVERTED and split into a follow-up PR.
Comment-verbosity tax
First sweep removed 3,348 net comment lines. Then ANOTHER sweep removed opaque taxonomy ('Pattern E', '[RULE:foo]'). Then a new concise-code-comments rule had to be written.
Production downstream tax
Email volume changes from migration triggered email_tracking_details_v1 timeouts (PR #71197). Agentic feature velocity can outrun ops's ability to right-size dependent systems.
Notes: Each of these would have been smaller / non-existent at human-only velocity. They're not deal-breakers — but if you don't budget for them, they compound.

## Slide 16
What I'd do differently next time
Five concrete process changes
1. Scope-boundary memo BEFORE agent work begins.
Which files / which paths are out of scope. Saves the apollo.rb revert cycle.
2. Pre-load institutional context explicitly.
'X is the canonical source, not Y' as a kickoff sentence. Saves the KIND_CATEGORY refactor.
3. Use the split-to-prs skill earlier.
Target ≤500 LOC per PR for reviewer sanity. Even chained 5x, beats a single 54-file PR.
4. Require a 'spec drift' pass after every production-code change.
Agent self-prompt to find dependent specs and update them in the SAME commit. Avoids the stale-spec follow-up commits.
5. Codify the discipline rules BEFORE the project, not after the cleanup commit.
concise-code-comments + effective-cursor-rules + iidgen pre-commit hook — all reactively built mid-project. Should be inputs, not outputs.
Notes: Each of these is a small upfront cost that prevents a much larger mid-project cost. The common pattern: invest in process discipline BEFORE velocity ramps, not after.

## Slide 17
The net assessment
Where agentic coding actually shines
• Tooling-rich migrations where the work is breadth-driven, patterns are codifiable, and validation is mechanical.
• Projects where the durable artifact is the skill bundle, not the diff.
• Cross-repo / cross-tool coordination at agent-speed.
Where the human still matters most
• Setting the premise. Scoping the scope. Asking the deletion question.
• Permission to be cheaper.
Q & A
Notes: Close on the asymmetry: agent does breadth at speed; human does premise-setting and subtraction. Neither alone is enough.